SmartBook

Technical Design & Student Project Plan

Architecture • Data • Algorithms • AI • 3-Person Execution Plan

Target team: 3 third-year students

Primary stack: Java + Python + PostgreSQL + React

Core learning goals: OOP, DSA, data management, concurrency, AI-assisted search and recommendation

# 1. Technical Objective

Build a technically defensible booking system that demonstrates core computer-science concepts rather than only CRUD. The system should remain small enough for three third-year students while still containing a real concurrency problem, an explainable recommendation algorithm, relational data design, OOP/domain modeling, and a bounded AI component.

# 2. Recommended Architecture

Recommended student-friendly architecture: a modular Java Spring Boot backend as the system of record, PostgreSQL for transactional data, a React frontend, and a small Python service only where Python materially helps with AI/NLP experimentation.

| Component | Technology | Responsibility |
| --- | --- | --- |
| Frontend | React / Next.js | Search, availability calendar, booking flow, provider dashboard |
| Core API | Java Spring Boot | Auth, authorization, services, resources, availability, booking transactions, business rules |
| Database | PostgreSQL | Users, services, schedules, bookings, reviews, transactional integrity |
| AI/NLP service | Python FastAPI | Natural-language constraint extraction; optional recommendation experiments |
| Cache/holds (optional) | Redis | Short-lived booking holds, rate limits, or cached availability |
| Deployment | Docker Compose + cloud/student VM | Reproducible local and demo environment |

Architecture rule: Keep availability and booking truth in the Java/PostgreSQL core. AI can interpret requests and explain recommendations, but it must not decide whether a slot is actually available.

# 3. Suggested Modules

| Module | Key classes/services | Notes |
| --- | --- | --- |
| Identity | User, Role, AuthService | Server-side role enforcement |
| Catalog | ServiceOffering, Category, Venue, Resource | What can be booked |
| Schedule | AvailabilityRule, ScheduleException | Provider-defined availability |
| Booking | Booking, BookingService, BookingPolicy | Transactional core |
| Search | SearchCriteria, SearchService | Filters + available candidate retrieval |
| Recommendation | RecommendationStrategy, ScoringService | Explainable ranking |
| Review | Review, ReviewService | Optional after core |
| AI adapter | IntentParserClient | Python service behind an interface |

# 4. OOP and Software Design

Encapsulation: Booking state changes should occur through BookingService/domain methods rather than arbitrary controller updates.

Single Responsibility: Controllers handle HTTP, services handle business logic, repositories handle persistence.

Dependency Inversion: Recommendation logic depends on a RecommendationStrategy interface so algorithms can be swapped/tested.

Strategy Pattern: Different ranking strategies or cancellation policies can be selected without rewriting the booking flow.

Factory/Builder (optional): Construct complex search criteria or booking requests cleanly.

Domain invariants: Capacity, ownership, valid state transitions, and overlap rules are enforced in one place.

Possible interface example: RecommendationStrategy.rank(List<Candidate> candidates, SearchContext context). Implementations can include WeightedScoreStrategy and PersonalizedScoreStrategy.

# 5. Database Design

| Table | Important fields | Purpose |
| --- | --- | --- |
| users | id, email, password_hash, role, created_at | Identity |
| user_preferences | user_id, categories, max_distance, budget_min/max | Personalization |
| venues | id, provider_id, name, address, lat, lng | Location |
| services | id, provider_id, venue_id, category_id, title, duration_min, base_price | Bookable offering |
| resources | id, service_id, name, capacity, active | Physical/virtual resource |
| availability_rules | id, resource_id, weekday, start_time, end_time | Recurring schedule |
| schedule_exceptions | id, resource_id, starts_at, ends_at, type, capacity_override | Closures/special capacity |
| bookings | id, user_id, resource_id, starts_at, ends_at, party_size, status, price_snapshot, created_at | Transactional reservation |
| booking_events | id, booking_id, from_status, to_status, timestamp | Audit trail |
| reviews | id, booking_id, rating, comment | Post-booking feedback |

# 6. Key Constraints and Indexes

Unique index on user email.

Indexes on bookings(resource_id, starts_at, ends_at, status).

Indexes on services(category_id, venue_id, base_price).

Foreign keys with sensible delete/update behavior.

Check constraints for party_size > 0, capacity > 0, price >= 0, starts_at < ends_at.

Booking-state enum or constrained text values.

For a simple one-booking-per-resource model, PostgreSQL exclusion constraints can prevent overlapping intervals. For capacity-based resources, use a transaction that locks the resource (or relevant availability row), calculates overlapping committed quantity, then inserts only if remaining capacity is sufficient.

# 7. Concurrency Design

The most important correctness problem is the “last slot” race. Two requests can both read availability before either writes a booking. Therefore, availability display and booking commit must be treated differently: display is a snapshot; confirmation is authoritative.

Begin transaction.

Lock the resource/availability record using SELECT ... FOR UPDATE (or equivalent JPA pessimistic locking).

Query overlapping active bookings for the requested interval.

Calculate used capacity.

If requested party size exceeds remaining capacity, reject with CONFLICT and generate alternatives.

Otherwise insert booking, write audit event, and commit.

Test requirement: Write an integration test that fires two booking requests concurrently against the final available capacity and proves that only the allowed number succeeds.

# 8. DSA / Algorithm Opportunities

| Problem | Algorithm/data structure | How to use it |
| --- | --- | --- |
| Time conflict | Interval overlap check | Two intervals conflict when startA < endB and startB < endA |
| Alternative slots | Sorted candidate list / priority queue | Keep nearest-time or highest-score alternatives |
| Recommendation | Weighted scoring | Combine preference, time, price, distance, rating |
| Search results | Top-K selection | Return best K matches without sorting unnecessary data at scale |
| Nearby venue search | Distance calculation / spatial index later | Rank venues by distance |
| Waitlist (stretch) | Queue / priority queue | Promote users when capacity becomes free |
| Schedule merging (stretch) | Interval merge | Display compact availability windows |

# 9. Recommendation Algorithm v1

Use a normalized score in [0,1] for each factor, then compute a weighted sum. Example:

score = 0.30*timeMatch + 0.25*preferenceMatch + 0.20*priceFit + 0.15*distanceFit + 0.10*ratingScore

Normalize each factor so weights are meaningful.

Filter impossible candidates before ranking.

Return both score and explanation components for debugging/demo.

Evaluate at least 15–30 hand-labelled scenarios or small user tests.

Do not claim ML personalization unless you actually collect enough interaction data to support it.

# 10. AI Design

The AI component should solve a narrow language-understanding problem: convert user text into a validated SearchCriteria object. This keeps the AI useful while preserving deterministic booking logic.

| Input | AI output | Validation |
| --- | --- | --- |
| “Badminton tomorrow evening for 4 under 300k near campus” | category=badminton; date=tomorrow; timeWindow=evening; partySize=4; maxPrice=300000; location=campus | Resolve relative date; validate category; party size integer; price non-negative |
| “Something active this weekend” | categoryGroup=active; weekend=true | May require follow-up for location/budget |

Use JSON schema / typed response where possible.

Reject unknown enum values or invalid dates.

Log parse failures separately from booking failures.

Build a fixed test set of natural-language queries and report parse accuracy.

If AI service is unavailable, normal filter-based search must still work.

# 11. API Sketch

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/register | Create account |
| POST | /auth/login | Login |
| GET | /services | Search/filter services |
| GET | /services/{id} | Service details |
| GET | /services/{id}/availability?date=... | Availability |
| POST | /bookings | Create booking transaction |
| POST | /bookings/{id}/cancel | Cancel |
| GET | /bookings/me | Customer bookings |
| POST | /providers/services | Create service |
| PUT | /providers/resources/{id}/schedule | Manage availability |
| POST | /search/parse | Natural-language request → structured search criteria |
| GET | /recommendations/alternatives | Rank alternatives for rejected request |

# 12. Error Model

| Code | Meaning | UI behavior |
| --- | --- | --- |
| VALIDATION_ERROR | Invalid input | Highlight fields / explain correction |
| NOT_FOUND | Service/resource missing | Return to search |
| UNAVAILABLE | No capacity for requested interval | Show alternatives |
| CONFLICT | Concurrent booking lost race | Refresh and show alternatives |
| FORBIDDEN | Wrong role/ownership | Block action |
| AI_PARSE_FAILED | Could not interpret query | Fall back to manual filters |

# 13. Testing Strategy

| Layer | Examples |
| --- | --- |
| Unit tests | Interval overlap, scoring, price/capacity validation, state transitions |
| Repository tests | Queries for overlaps and availability |
| Integration tests | Booking transaction, concurrent final-slot race, cancellation releases capacity |
| API tests | Auth/authorization, input validation, error responses |
| AI tests | Fixed dataset of natural-language queries with expected structured output |
| UI/E2E | Search → select → book → cancel; conflict → alternatives |
| Performance smoke | Seed thousands of bookings and measure representative search/availability calls |

# 14. Security Checklist

Hash passwords using a modern library; never store plaintext.

Validate JWT/session server-side.

Check provider ownership on every provider mutation.

Use parameterized ORM/repository queries.

Validate dates, capacities, prices, and enum values.

Do not expose password hashes or internal error traces to clients.

Rate-limit AI/search endpoint if practical.

Keep API keys in environment variables, not source control.

# 15. 3-Person Team Split

| Member | Primary ownership | Secondary responsibility |
| --- | --- | --- |
| Member A — Core backend | Spring Boot domain, auth, booking transaction, concurrency | Code review + integration tests |
| Member B — Data/AI | PostgreSQL schema/queries, recommendation algorithm, Python AI parser | Evaluation datasets + analytics |
| Member C — Frontend/integration | React UI, calendar/search UX, provider dashboard, API integration | E2E tests + deployment/documentation |

Avoid siloing completely: each member should review at least one other module and understand the end-to-end booking transaction for the final defense.

# 16. 10-Week Delivery Plan

| Week | Target | Deliverable |
| --- | --- | --- |
| 1 | Scope & design | Use cases, ERD, API contract, clickable low-fidelity UI |
| 2 | Foundation | Repositories, auth, role model, seeded data |
| 3 | Catalog & schedules | Provider service/resource CRUD + availability rules |
| 4 | Booking core | Transactional booking + overlap/capacity rules |
| 5 | Search | Filters, availability query, result page |
| 6 | Alternatives | Recommendation scoring + explanation |
| 7 | AI | Natural-language parsing + validation + fallback |
| 8 | Quality | Concurrency tests, security checks, UI polish |
| 9 | Evaluation | Test datasets, usability test, metrics, performance smoke |
| 10 | Finalization | Deployment, report, demo script, backup demo data |

# 17. Definition of Done

Fresh clone can run through documented setup or Docker Compose.

Seed data creates a demonstrable catalog and schedules.

All core booking tests pass.

Concurrency demo is reproducible.

AI is optional to system correctness and has measurable test accuracy.

No known critical authorization bug.

README contains architecture, setup, assumptions, and API docs.

Team has a 5–8 minute demo script and a fallback if external AI/API is unavailable.

# 18. Academic / Presentation Talking Points

Why availability shown on screen cannot guarantee booking success.

How transaction isolation and row locking prevent overbooking.

Why AI is used only for language interpretation, not as system-of-record logic.

How normalized weighted scoring produces explainable alternatives.

How SOLID/OOP boundaries make ranking or policy logic replaceable.

Trade-off between fixed time slots and arbitrary time intervals.

Trade-off between simple single-resource locking and more scalable concurrency approaches.

How you measured recommendation quality and AI parse accuracy instead of only showing screenshots.

# 19. Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope grows into full marketplace | High | Freeze MVP; use stretch backlog |
| Concurrency bug appears late | High | Implement and test booking transaction by week 4 |
| AI consumes too much time | Medium | Filters work without AI; use narrow parser only |
| Map/payment APIs slow development | Medium | Treat as optional integrations |
| Uneven workload | Medium | Weekly integration demo and shared code review |
| Insufficient recommendation data | Medium | Use explainable heuristic ranking and scenario evaluation |

# 20. Suggested Repository Structure

smartbook/
  backend-java/
    src/main/java/.../auth
    src/main/java/.../catalog
    src/main/java/.../schedule
    src/main/java/.../booking
    src/main/java/.../search
    src/main/java/.../recommendation
  ai-service-python/
    app/api
    app/models
    app/parsing
    tests
  frontend/
    src/features/search
    src/features/booking
    src/features/provider
  docs/
    prd
    architecture
    erd
    api
  docker-compose.yml